# CRMS – RESUME PARSING &
INTELLIGENCE SYSTEM

Resource Access & Procurement Checklist

Prepared for: Project Manager
Date: 26 February 2026
Status: Pre-Development Resource Request
Project Timeline: 7–11 Weeks

# TABLE OF CONTENTS

1. Cloud Infrastructure (AWS / GCP / Azure)

2. Development Tools & Software Licenses

3. AI / ML Resources & Models

4. Data Requirements (MOST CRITICAL)

5. Database & Storage Services

6. Domain, Networking & Security

7. Third-Party API Services

8. Python Libraries & Open-Source Packages

9. Hardware Requirements (Development Machines)

10. Team Access & Stakeholders

11. Compliance & Legal Approvals

12. Cost Summary (Monthly + One-Time)

13. Priority-Wise Summary for PM

# 1. CLOUD INFRASTRUCTURE (AWS / GCP / Azure)

All services below are required for hosting the CRMS system in production.

## 1.1 Compute Servers

| # | Resource | Specification | Purpose | Est. Monthly Cost | Priority |
| --- | --- | --- | --- | --- | --- |
| 1 | Primary Server (API + ML) | EC2 t3.large — 2 vCPU, 8GB RAM, 50GB SSD | Run FastAPI backend, DistilBERT, Sentence-BERT, Celery workers | ₹6,000 | P0 |
| 2 | GPU Instance (One-Time) | EC2 g4dn.xlarge — 1 GPU, 16GB VRAM | Fine-tune DistilBERT NER model (4–8 hours only) | ₹500 (one-time) | P0 |
| 3 | Staging Server (Optional) | EC2 t3.medium — 2 vCPU, 4GB RAM | Testing/staging environment | ₹3,500 | P3 |

## 1.2 Storage Services

| # | Resource | Specification | Purpose | Est. Monthly Cost | Priority |
| --- | --- | --- | --- | --- | --- |
| 1 | Resume Storage Bucket | S3 Standard — up to 10GB initial | Store uploaded resume PDFs | ₹200 | P0 |
| 2 | Model Storage Bucket | S3 Standard — ~2GB | Store fine-tuned DistilBERT & SBERT models | ₹100 | P0 |
| 3 | Backup Storage Bucket | S3 Infrequent Access — ~5GB | Database & config backups | ₹100 | P2 |
| 4 | Log Storage | S3 / CloudWatch Logs | Application & error logs | ₹100 | P2 |

## 1.3 Managed Services

| # | Resource | Specification | Purpose | Est. Monthly Cost | Priority |
| --- | --- | --- | --- | --- | --- |
| 1 | PostgreSQL Database | RDS db.t3.micro (2 vCPU, 1GB RAM, 20GB) | Primary application database | ₹2,000 | P0 |
| 2 | Redis Cache | ElastiCache cache.t3.micro (1 vCPU, 0.5GB) | Celery job queue + embedding cache | ₹1,200 | P1 |
| 3 | CloudWatch Monitoring | Basic monitoring + alarms | Server health & alerts | ₹500 | P2 |

## 1.4 IAM & Security

| # | Resource | What to Request | Priority |
| --- | --- | --- | --- |
| 1 | IAM Admin User | Full access account for infra setup | P0 |
| 2 | IAM Developer Users | Scoped access for each developer (S3, EC2, RDS) | P0 |
| 3 | IAM Service Account | Programmatic access keys for backend API | P0 |
| 4 | Security Groups | Firewall rules: 443 (HTTPS), 5432 (Postgres), 6379 (Redis) | P1 |
| 5 | KMS Encryption Key | For encrypting PII data at rest | P2 |

# 2. DEVELOPMENT TOOLS & SOFTWARE LICENSES

## 2.1 Version Control & CI/CD

| # | Tool | License | Cost | Purpose | Priority |
| --- | --- | --- | --- | --- | --- |
| 1 | GitHub / GitLab Private Repo | Free (public) / Team plan | Free – ₹350/user/month | Source code management | P0 |
| 2 | GitHub Actions / GitLab CI | Included in repo | Free (2000 min/month) | CI/CD pipelines | P2 |
| 3 | Git (Desktop Client) | Free | ₹0 | Version control | P0 |

## 2.2 IDE & Editors

| # | Tool | License | Cost | Priority |
| --- | --- | --- | --- | --- |
| 1 | VS Code | Free (open-source) | ₹0 | P0 |
| 2 | PyCharm Professional (Optional) | Paid license | ₹700/month per user | P3 |
| 3 | Cursor / Copilot (Optional) | AI coding assistant | ₹800–₹1,600/month | P3 |

## 2.3 Containerization & Deployment

| # | Tool | License | Cost | Purpose | Priority |
| --- | --- | --- | --- | --- | --- |
| 1 | Docker Desktop | Free (small teams) | ₹0 | Build & run containers | P1 |
| 2 | Docker Hub / AWS ECR | Free tier / Pay-per-use | ₹0 – ₹500 | Store Docker images | P1 |
| 3 | Docker Compose | Free (included with Docker) | ₹0 | Multi-container orchestration | P1 |

## 2.4 API Testing & Documentation

| # | Tool | License | Cost | Priority |
| --- | --- | --- | --- | --- |
| 1 | Postman | Free tier | ₹0 | P2 |
| 2 | Swagger / OpenAPI | Free (auto-generated by FastAPI) | ₹0 | P0 |

## 2.5 Project Management

| # | Tool | License | Cost | Priority |
| --- | --- | --- | --- | --- |
| 1 | Jira / Linear / Trello | Free tier or team plan | ₹0 – ₹600/user/month | P1 |
| 2 | Slack / Microsoft Teams | Company provided | ₹0 | P1 |
| 3 | Confluence / Notion (Docs) | Free tier | ₹0 | P2 |

# 3. AI / ML RESOURCES & MODELS

## 3.1 Pre-trained Models (FREE — Open Source)

| # | Model | Source | License | Size | Purpose | Cost |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | distilbert-base-uncased | HuggingFace | Apache 2.0 | ~260MB | Base model for NER fine-tuning | ₹0 |
| 2 | all-MiniLM-L6-v2 | HuggingFace | Apache 2.0 | ~80MB | Sentence embedding (Semantic matching) | ₹0 |
| 3 | spaCy en_core_web_sm | spaCy | MIT | ~12MB | Text cleaning & tokenization | ₹0 |
| 4 | spaCy en_core_web_md (Optional) | spaCy | MIT | ~43MB | Better NLP pipeline | ₹0 |

Total Model Cost: ₹0 (all open-source, self-hosted)

## 3.2 Model Training Resources

| # | Resource | Option A | Option B | Est. Cost | Priority |
| --- | --- | --- | --- | --- | --- |
| 1 | GPU for Fine-tuning | Google Colab Pro | AWS g4dn.xlarge (4–8 hrs) | ₹1,000 – ₹1,500 (one-time) | P0 |
| 2 | Label Studio (Annotation) | Self-hosted (free) | Label Studio Cloud | ₹0 – ₹3,000/month | P0 |
| 3 | HuggingFace Account | Free account | — | ₹0 | P0 |
| 4 | Weights & Biases (Experiment Tracking) | Free tier | — | ₹0 | P3 |

## 3.3 OCR Resources

| # | Tool | License | Cost | Purpose | Priority |
| --- | --- | --- | --- | --- | --- |
| 1 | EasyOCR | Apache 2.0 | ₹0 | Primary OCR for scanned resumes | P1 |
| 2 | Tesseract OCR | Apache 2.0 | ₹0 | Fallback OCR engine | P1 |
| 3 | Tesseract Language Data (eng) | Free | ₹0 | English language pack | P1 |

# 4. DATA REQUIREMENTS (MOST CRITICAL)

⚠ CRITICAL: This section contains the single most important resource for the project. Without sample resumes, the NER model cannot be trained and the core parsing layer will not work.

## 4.1 Training Data

| # | Data Required | Quantity | Source | Format | Priority |
| --- | --- | --- | --- | --- | --- |
| 1 | Student Resumes (Anonymized) | 500 – 1,000 | Placement Cell / Past Drives | PDF files | P0 ⭐ |
| 2 | Job Descriptions | 20 – 50 | HR / Past Campus Hiring | Text / PDF / Word | P0 ⭐ |
| 3 | Student Profile Data | All students in system | Placement Cell Database | CSV / Excel / DB export | P0 |
| 4 | Historical Hiring Outcomes | As much as available | HR Records | CSV / Excel | P3 |

## 4.2 Resume Data Specifications

Resumes should cover diverse formats: single-column, two-column, with tables, with images

Mix of branches: CSE, IT, ECE, Mechanical, etc.

Must be anonymized: replace real names with dummy names if required

Include both strong and weak resumes for balanced training

Variety of resume lengths: 1-page and 2-page resumes

## 4.3 Student Profile Data Fields Needed

| # | Field | Type | Example | Required |
| --- | --- | --- | --- | --- |
| 1 | Student ID | String | STU-2025-001 | Yes |
| 2 | Full Name | String | Rahul Sharma | Yes |
| 3 | Email | String | rahul@email.com | Yes |
| 4 | Branch | String | CSE / IT / ECE | Yes |
| 5 | CGPA / Percentage | Decimal | 8.2 / 82% | Yes |
| 6 | Batch Year | Integer | 2025 | Yes |
| 7 | Active Backlogs | Integer | 0 | Yes |
| 8 | Backlog History | Integer | 2 | Recommended |
| 9 | Gap Years | Integer | 0 | Recommended |
| 10 | Phone Number | String | +91-9876543210 | Optional |

## 4.4 Job Description Data Fields Needed

| # | Field | Type | Example |
| --- | --- | --- | --- |
| 1 | Job Title | String | Software Development Engineer |
| 2 | Company Name | String | Infosys |
| 3 | Job Description | Text | Build scalable web applications... |
| 4 | Required Skills | List | Python, React, SQL, Docker |
| 5 | Eligible Branches | List | CSE, IT, ECE |
| 6 | Minimum CGPA | Decimal | 7.0 |
| 7 | Batch Year | Integer | 2025 |
| 8 | CTC / Stipend | String | ₹12 LPA / ₹25,000/month |
| 9 | Role Type | String | Full-time / Intern |

# 5. DATABASE & STORAGE SERVICES

| # | Service | Technology | Specification | Monthly Cost | Priority |
| --- | --- | --- | --- | --- | --- |
| 1 | Primary Database | PostgreSQL 15+ | RDS db.t3.micro or self-hosted | ₹0 – ₹2,000 | P0 |
| 2 | Cache & Queue | Redis 7+ | ElastiCache or self-hosted | ₹0 – ₹1,200 | P1 |
| 3 | File Storage | AWS S3 | 3 buckets (resumes, models, backups) | ₹500 | P0 |
| 4 | Vector Storage (Future) | pgvector extension | Installed in PostgreSQL | ₹0 (extension) | P3 |

Note: If self-hosting PostgreSQL and Redis on the same EC2, database cost = ₹0 additional.

# 6. DOMAIN, NETWORKING & SECURITY

| # | Resource | Specification | Cost | Priority |
| --- | --- | --- | --- | --- |
| 1 | Domain Name | e.g., crms.yourcompany.com | ₹500 – ₹1,500/year | P1 |
| 2 | SSL Certificate | Let's Encrypt (free) or commercial | ₹0 – ₹5,000/year | P1 |
| 3 | Elastic IP | AWS Elastic IP (static) | ₹0 (if attached to instance) | P1 |
| 4 | VPN Access | Company VPN for dev access | ₹0 (company provided) | P2 |
| 5 | CDN (Optional) | CloudFront for dashboard | ₹300 – ₹800/month | P3 |
| 6 | DDoS Protection | AWS Shield Basic | ₹0 (included) | P2 |
| 7 | WAF (Optional) | AWS WAF for API protection | ₹500/month | P3 |

# 7. THIRD-PARTY API SERVICES

| # | Service | Provider | Purpose | Monthly Cost | Priority |
| --- | --- | --- | --- | --- | --- |
| 1 | LLM API (Optional) | OpenAI GPT-4o-mini | AI candidate summaries & explanations | ₹1,000 – ₹2,000 | P3 |
| 2 | Email Service | AWS SES / SendGrid | Send notifications to HR | ₹0 – ₹500 | P2 |
| 3 | Error Tracking | Sentry (free tier) | Application error monitoring | ₹0 | P2 |
| 4 | Analytics (Optional) | Mixpanel / PostHog (free) | Dashboard usage analytics | ₹0 | P3 |
| 5 | ClamAV | Open-source | Malware scanning for uploaded PDFs | ₹0 | P2 |

# 8. PYTHON LIBRARIES & OPEN-SOURCE PACKAGES

All packages below are free and open-source. Listed here for completeness.

## 8.1 Core Backend

| Package | Version | License | Purpose |
| --- | --- | --- | --- |
| FastAPI | Latest | MIT | REST API framework |
| Uvicorn | Latest | BSD | ASGI server |
| Celery | Latest | BSD | Task queue for async processing |
| Redis (py) | Latest | MIT | Redis client |
| SQLAlchemy | Latest | MIT | ORM for PostgreSQL |
| Alembic | Latest | MIT | Database migrations |
| psycopg2 | Latest | LGPL | PostgreSQL driver |
| Pydantic | Latest | MIT | Data validation |
| python-multipart | Latest | Apache 2.0 | File upload handling |

## 8.2 PDF & OCR

| Package | Version | License | Purpose |
| --- | --- | --- | --- |
| PyMuPDF (fitz) | Latest | AGPL / Commercial | PDF text extraction |
| pdfplumber | Latest | MIT | Column/table extraction from PDFs |
| EasyOCR | Latest | Apache 2.0 | OCR for scanned documents |
| pytesseract | Latest | Apache 2.0 | Tesseract OCR wrapper |
| Pillow | Latest | HPND | Image processing for OCR |

⚠ LICENSE CHECK: PyMuPDF uses AGPL license. For commercial use, you may need a commercial license (~$599 one-time). Verify with legal team.

## 8.3 AI / ML

| Package | Version | License | Purpose |
| --- | --- | --- | --- |
| transformers | Latest | Apache 2.0 | DistilBERT model loading & inference |
| torch (PyTorch) | Latest | BSD | Deep learning framework |
| sentence-transformers | Latest | Apache 2.0 | Sentence-BERT embeddings |
| spaCy | Latest | MIT | NLP text processing |
| scikit-learn | Latest | BSD | Cosine similarity & metrics |
| numpy | Latest | BSD | Numerical computing |
| pandas | Latest | BSD | Data manipulation |

## 8.4 Frontend (React Dashboard)

| Package | Version | License | Purpose |
| --- | --- | --- | --- |
| React | 18+ | MIT | UI framework |
| Vite | Latest | MIT | Build tool |
| Axios | Latest | MIT | HTTP client |
| Recharts / Chart.js | Latest | MIT | Score distribution charts |
| React Router | Latest | MIT | Page routing |
| Ant Design / MUI | Latest | MIT | UI component library |

Total Package Cost: ₹0 (all open-source, except PyMuPDF commercial license if needed)

# 9. HARDWARE REQUIREMENTS (Development Machines)

| # | Item | Minimum Spec | Recommended Spec | Purpose | Priority |
| --- | --- | --- | --- | --- | --- |
| 1 | Developer Laptop/PC | 8GB RAM, i5, 256GB SSD | 16GB RAM, i7/Ryzen 7, 512GB SSD | Development & local testing | P0 |
| 2 | Internet Connection | 10 Mbps | 50+ Mbps | Cloud access, model downloads | P0 |
| 3 | External Monitor (Optional) | — | 24" 1080p | Productivity | P3 |

Note: Models (DistilBERT ~260MB, SBERT ~80MB) need to be downloaded once. Stable internet required.

# 10. TEAM ACCESS & STAKEHOLDERS

## 10.1 Development Team Access

| # | Access Required | For Whom | Purpose | Priority |
| --- | --- | --- | --- | --- |
| 1 | AWS Console Access | All developers | Infrastructure management | P0 |
| 2 | GitHub Repo Access | All developers | Code push/pull | P0 |
| 3 | Database Read/Write | Backend developers | Schema design & queries | P0 |
| 4 | S3 Bucket Access | Backend developers | Resume upload/download | P0 |
| 5 | Redis Access | Backend developers | Queue management | P1 |
| 6 | Monitoring Dashboard | DevOps / Lead | System health | P2 |

## 10.2 Stakeholder Access

| # | Person/Role | What They Provide | When Needed | Priority |
| --- | --- | --- | --- | --- |
| 1 | HR Manager (1–2 people) | Feedback on dashboard, weight calibration, UAT testing | Week 3 onwards | P0 |
| 2 | Placement Cell Coordinator | Student data, past resumes, eligibility rules | Day 1 | P0 |
| 3 | Legal/Compliance Officer | Data privacy approval, PII handling guidelines | Before Day 1 | P0 |
| 4 | IT/Infra Admin | Server provisioning, firewall rules, VPN | Day 1 | P0 |
| 5 | UI/UX Designer (Optional) | Dashboard design mockups | Week 2 | P3 |
| 6 | QA Tester | End-to-end testing, parsing validation | Week 5 onwards | P2 |

# 11. COMPLIANCE & LEGAL APPROVALS

| # | Approval Required | From Whom | Why | Priority |
| --- | --- | --- | --- | --- |
| 1 | Data Processing Approval | Legal / DPO | Permission to process student resumes & PII | P0 |
| 2 | Data Retention Policy | Legal / Management | How long to store resumes & scores | P1 |
| 3 | Student Consent Framework | Legal | Students consent to AI-based resume analysis | P0 |
| 4 | GDPR / IT Act Compliance | Legal | Ensure compliance with data protection laws | P1 |
| 5 | Open-Source License Review | Legal | Verify PyMuPDF AGPL license for commercial use | P2 |
| 6 | AI Transparency Policy | Management | Disclose that AI scoring is used in shortlisting | P1 |
| 7 | Audit Trail Requirements | Compliance | Define what must be logged and for how long | P2 |

# 12. COMPLETE COST SUMMARY

## 12.1 One-Time Costs

| # | Item | Cost (INR) | Notes |
| --- | --- | --- | --- |
| 1 | GPU for Model Training | ₹500 – ₹1,500 | Google Colab Pro or 4-8 hrs EC2 GPU |
| 2 | Domain Name (Annual) | ₹500 – ₹1,500 | One-time purchase, annual renewal |
| 3 | SSL Certificate (if commercial) | ₹0 – ₹5,000 | Free with Let's Encrypt |
| 4 | PyMuPDF Commercial License | ₹0 – ₹50,000 | Only if AGPL not acceptable |
|  | Total One-Time | ₹1,000 – ₹58,000 | Depends on license decisions |

## 12.2 Monthly Recurring Costs

| # | Item | Monthly Cost (INR) | Priority |
| --- | --- | --- | --- |
| 1 | EC2 Compute (t3.large) | ₹6,000 | P0 |
| 2 | PostgreSQL (RDS) | ₹2,000 | P0 |
| 3 | Redis (ElastiCache) | ₹1,200 | P1 |
| 4 | S3 Storage | ₹500 | P0 |
| 5 | Monitoring (CloudWatch) | ₹500 | P2 |
| 6 | Backups & DR | ₹500 | P2 |
| 7 | SSL / Domain renewal | ₹200 | P1 |
|  | SUBTOTAL (Core) | ₹10,900 |  |
| 8 | OpenAI API (Optional) | ₹1,200 | P3 |
| 9 | Email Service (SES) | ₹200 | P2 |
| 10 | GitHub Team (if needed) | ₹350/user | P1 |
|  | TOTAL (with all optionals) | ₹12,650 + team costs |  |

## 12.3 Cost Per Resume

| Scenario | Monthly Cost | Resumes/Month | Cost Per Resume |
| --- | --- | --- | --- |
| Core only | ₹10,900 | 3,000 | ₹3.63 |
| With LLM | ₹12,100 | 3,000 | ₹4.03 |
| High volume | ₹10,900 | 6,000 | ₹1.82 |
| Low volume | ₹10,900 | 1,000 | ₹10.90 |

## 12.4 Zero-Cost Items (Open Source)

| Category | Items | Total Cost |
| --- | --- | --- |
| ML Models | DistilBERT, Sentence-BERT, spaCy | ₹0 |
| Backend Framework | FastAPI, Celery, SQLAlchemy | ₹0 |
| Frontend Framework | React, Vite, Recharts | ₹0 |
| DevOps | Docker, Docker Compose, GitHub Actions (free tier) | ₹0 |
| OCR | EasyOCR, Tesseract | ₹0 |
| Monitoring | Prometheus, Grafana (self-hosted) | ₹0 |
| Annotation | Label Studio (self-hosted) | ₹0 |
| API Docs | Swagger (auto-generated) | ₹0 |

# 13. PRIORITY-WISE SUMMARY FOR PROJECT MANAGER

## P0 — MUST HAVE BEFORE DAY 1

Without these, development CANNOT start.

| # | Resource | Request From | Status |
| --- | --- | --- | --- |
| 1 | 500–1,000 anonymized student resumes (PDF) | Placement Cell | ⭐ MOST CRITICAL |
| 2 | 20–50 sample job descriptions | HR / Placement Cell | ⭐ CRITICAL |
| 3 | Student profile data (branch, CGPA, batch) | Placement Cell | CRITICAL |
| 4 | AWS / GCP cloud account with billing | IT Admin | CRITICAL |
| 5 | EC2 t3.large instance | IT Admin / Cloud | CRITICAL |
| 6 | S3 storage bucket | IT Admin / Cloud | CRITICAL |
| 7 | PostgreSQL database | IT Admin / Cloud | CRITICAL |
| 8 | GPU access (one-time, 4–8 hrs) | Cloud / Colab Pro | CRITICAL |
| 9 | GitHub private repository | IT Admin | CRITICAL |
| 10 | IAM credentials for developers | IT Admin | CRITICAL |
| 11 | Data processing approval (legal) | Legal / DPO | CRITICAL |
| 12 | Student consent framework | Legal | CRITICAL |
| 13 | HR stakeholder (1–2 people) | HR Department | CRITICAL |
| 14 | Placement Cell coordinator | Placement Cell | CRITICAL |
| 15 | Developer laptops (16GB RAM) | IT Admin | CRITICAL |

## P1 — NEED WITHIN WEEK 1

| # | Resource | Request From |
| --- | --- | --- |
| 1 | Redis instance (cache + queue) | Cloud / IT Admin |
| 2 | Domain name + SSL certificate | IT Admin |
| 3 | Docker Desktop + registry access | IT Admin |
| 4 | Jira / Trello project board | PM / IT Admin |
| 5 | Slack / Teams project channel | IT Admin |
| 6 | Firewall rules configured | IT Admin |
| 7 | Data retention policy | Legal |
| 8 | AI transparency disclosure policy | Management |

## P2 — NEED WITHIN WEEK 2–3

| # | Resource | Request From |
| --- | --- | --- |
| 1 | CI/CD pipeline (GitHub Actions) | DevOps |
| 2 | CloudWatch / Prometheus monitoring | DevOps / Cloud |
| 3 | Email service (AWS SES / SendGrid) | IT Admin |
| 4 | Automated database backups | DBA / Cloud |
| 5 | ClamAV for malware scanning | IT Security |
| 6 | QA tester assigned | PM |
| 7 | Open-source license review | Legal |
| 8 | Audit trail requirements defined | Compliance |

## P3 — NICE TO HAVE

| # | Resource | Request From |
| --- | --- | --- |
| 1 | OpenAI API key (for AI summaries) | PM / Finance |
| 2 | Historical hiring data | HR |
| 3 | Staging server (t3.medium) | Cloud |
| 4 | UI/UX designer | PM |
| 5 | CDN (CloudFront) | Cloud |
| 6 | PyCharm Professional licenses | IT Admin |
| 7 | Weights & Biases account | DevOps |

⚠ PM ACTION: ACTION ITEM: Start with requesting P0 items immediately. The 500+ sample resumes will take the longest to collect — start this process TODAY.

Document Version: 1.0 | Date: 26 February 2026 | Project: CRMS Resume Intelligence System